Question:	2

# Output:	F – AQIS - Quarantine and Exports

Topic: 	Work program and time-line for different aspects of infrastructure work at mail centres.

## Hansard Page: 	75

Senator O’Brien asked:

Can you supply the committee with a work program and time-line for different aspects of the work? (Relates to Australia Post infrastructure)

Answer:

The work program for infrastructure changes at international mail centres is being progressed in three phases. Phase 1 involved increasing quarantine intervention levels to the maximum extent possible within the existing infrastructure constraints.  Phase 1 has been completed and 61% of all mail entering Australia is currently quarantine screened. Phase 2 involves the implementation of interim infrastructure changes to achieve 100% quarantine intervention for all mail.  Phase 2 is expected to be completed by December 2002. Phase 3 involves the development of new mail centers by Australia Post in Sydney and Melbourne to enable 100% intervention to be sustained in the most effective way. The current projected completion date is mid-2003.